IDP MCP Architecture – Project Status Report

What I Am Working On

I am working on the IDP MCP architecture to implement centralized authentication and application-specific authorization for four applications: Salesforce, SAP, FAD, and Salsify. The goal is to ensure that each user's requests and data access are governed by their individual permissions in the respective applications.

Work Statement

The main challenge is to securely authenticate users through a centralized SSO mechanism while enabling access to four different applications, each requiring its own application-specific token or authorization mechanism. A standard OAuth 2.0 authentication flow does not automatically provide separate tokens for all four applications. Initially, I explored the possibility of converting or splitting a single token, but further research and technical discussions highlighted potential security risks associated with modifying tokens. Therefore, I am evaluating secure alternatives, such as OAuth 2.0 token exchange, delegated authorization, or application-specific authentication, without compromising token integrity or existing security controls.

Work Completed So Far

- Implemented the initial Single Sign-On (SSO) user sign-in flow.

- Researched OAuth 2.0 authentication, token management, and multi-application authorization requirements.

- Evaluated the security risks associated with modifying or splitting OAuth tokens.

- Discussed the architecture, token-management challenges, and possible approaches with Brandon and Abigail.

Current Work in Progress

I am currently working on integrating the IDP connector with Salesforce, SAP, FAD, and Salsify to support individual user authorization. I am also developing the IDP MCP authorization flow to ensure that each user request is processed according to the user's identity and permissions. In parallel, I am evaluating the appropriate token strategy and application-specific authorization mechanisms required for secure data access.

Remaining Work

- Finalize the secure token-management and authorization architecture.

- Complete IDP connector integration with all four applications.

- Implement and validate user-specific permissions for each application.

- Integrate authorization checks into the IDP MCP request flow.

The related research, approaches, and code implementations are available in

Architecture Link : Mulesoft Orchestration Layer - Miro

GitHub Link:

https://github.com/avijit4000/idp_mcp.git,              https://github.com/avijit4000/oauth_login.git

PPT Link: https://lutrono365-my.sharepoint.com/:p:/g/personal/abiswas_lutron_com/IQD1v02ER5--ToI229TS-aRSAX6-Ud4j7SsBRXNFZ4WDoIg?e=NEagsS